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CYNGOR TREF LLANDEILO FAWR TOWN COUNCIL
_________________________________________

Parks and Green Spaces Report and Actions 
Meeting: 12th August at 6.30pm, Tennis Pavilion, Parc le Conquet 

Attendees
Simon Brownsill (chair), Geraint Price, Kate Glanville, Sian Lewis.
Emma Pennycook (Facilities) 
Apologies given
Mark B (Clerk), Matthew Crayford, Charlotte Walker.
Absent

Holly Dwyer.


1. Apologies for absence as above.

2. Next Volunteer Day;
a. 17th August  – Jobs to do
i. Weed beds along entrance.
ii. Tidy dead hedge.
iii. Attempt to remove graffiti on shed and gate post. 

3. Parc Penlan and Parc Le Conquet :
a. Public Consultation exercise – 
i. Seek children’s views from pupils in both primary schools.
ii. Seek young people’s views from secondary schools.
iii. Seek public views via online survey and website.
b. Quotes in for new playground equipment to enable start of grant applications for funding. A 4th company have also expressed an interest so agreed to gain ideas and  a quote from them to include goals for the football pitch.
c. Replacement panels:
i. Clerk to draft letter to Landowners for Solicitor to check for replacement of like for like (i.e £20k+) i.e wrought iron. Clerk to progress as a priority.


4. Parc Le Conquet:

a. Clerk now has two quotes for roof repairs on Bowling club shed, as this work was sent for tender it was felt that we can go ahead with issuing a works instruction subject to full council approval. 
Action Item to go to full council for approval.
b. Gates to children’s play area. – Discharged
c. Weedkilling on border with gardens in new Road.
i. Update from EP, local contractor willing to do the works at £25/hour including all materials, fuel etc. Estimated time of 20hrs work.
Proposed to accept by GP seconded by KG agreed by all to progress via EP with a maximum budget of £750.
d. Remaining work from Phil Beynon  - meeting to be arranged for w/c 18th August

5. Biodiversity reporting.  Matthew Crayford, carried over to next meeting as MC unable to attend.
 
6. Second Flagpole in Parc Penlan – Matthew Crayford, carried over to next meeting as MC unable to attend.

7. Equipment purchases to replace stolen blower  - Geraint Price

a. Looked at several options resulting in the following 2 proposals.
i. Proposal, GP to purchase Ego blower LB7650E and battery back pack BHX1000. Total cost £438.Proposed by GP second by SL all in favour.
ii. Proposal, GP to purchase 10A battery pack BA5600T and charger CH5500E. Total cost £564.Proposed by GP second by SL all in favour.
Action GP to arrange purchase of the above from Cut Above.

8. CCTV camera:

a.  Car park of Parc le Conquet – request from Bowls Club – EP to ask for quote from Action Surveillance.  Ongoing

9. Bike stand
a. Nuts and bolts and wood are in storage in pavilion Noted

10. AOB 
a. Extra Keys for pole at entrance to Parc Penlan – Clerk to see what can be cut. Ongoing
b. Extra Keys for Tregib storage – clerk to arrange. Ongoing
c. GP asked if the main bin collection could be put on a 2 week collection cycle to ease waste management from the parks.
Proposed SB second GP all in favour.
Action,  GP to arrange 2 weekly collection cycle with waste company.



Next Meeting : 9th September 2025 – Tennis Pavilion   
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