Parks and Green Spaces Report and Actions

Meeting: 12th August at 6.30pm, Tennis Pavilion, Parc le Conquet

Attendees

Simon Brownsill (chair), Geraint Price, Kate Glanville, Sian Lewis.

Emma Pennycook (Facilities)

Apologies given

Mark B (Clerk), Matthew Crayford, Charlotte Walker.

Absent

Holly Dwyer.

- Apologies for absence as above.

- Next Volunteer Day;

  - 17th August  – Jobs to do

    - Weed beds along entrance.

    - Tidy dead hedge.

    - Attempt to remove graffiti on shed and gate post.

- Parc Penlan and Parc Le Conquet :

  - Public Consultation exercise –

    - Seek children’s views from pupils in both primary schools.

    - Seek young people’s views from secondary schools.

    - Seek public views via online survey and website.

  - Quotes in for new playground equipment to enable start of grant applications for funding. A 4th company have also expressed an interest so agreed to gain ideas and  a quote from them to include goals for the football pitch.

  - Replacement panels:

    - Clerk to draft letter to Landowners for Solicitor to check for replacement of like for like (i.e £20k+) i.e wrought iron. Clerk to progress as a priority.

- Parc Le Conquet:

  - Clerk now has two quotes for roof repairs on Bowling club shed, as this work was sent for tender it was felt that we can go ahead with issuing a works instruction subject to full council approval.

Action Item to go to full council for approval.

  - Gates to children’s play area. – Discharged

  - Weedkilling on border with gardens in new Road.

    - Update from EP, local contractor willing to do the works at £25/hour including all materials, fuel etc. Estimated time of 20hrs work.

Proposed to accept by GP seconded by KG agreed by all to progress via EP with a maximum budget of £750.

  - Remaining work from Phil Beynon  - meeting to be arranged for w/c 18th August

- Biodiversity reporting.  Matthew Crayford, carried over to next meeting as MC unable to attend.

- Second Flagpole in Parc Penlan – Matthew Crayford, carried over to next meeting as MC unable to attend.

- Equipment purchases to replace stolen blower  - Geraint Price

  - Looked at several options resulting in the following 2 proposals.

    - Proposal, GP to purchase Ego blower LB7650E and battery back pack BHX1000. Total cost £438.Proposed by GP second by SL all in favour.

    - Proposal, GP to purchase 10A battery pack BA5600T and charger CH5500E. Total cost £564.Proposed by GP second by SL all in favour.

Action GP to arrange purchase of the above from Cut Above.

- CCTV camera:

  - Car park of Parc le Conquet – request from Bowls Club – EP to ask for quote from Action Surveillance.  Ongoing

- Bike stand

  - Nuts and bolts and wood are in storage in pavilion Noted

- AOB

  - Extra Keys for pole at entrance to Parc Penlan – Clerk to see what can be cut. Ongoing

  - Extra Keys for Tregib storage – clerk to arrange. Ongoing

  - GP asked if the main bin collection could be put on a 2 week collection cycle to ease waste management from the parks.

Proposed SB second GP all in favour.

Action,  GP to arrange 2 weekly collection cycle with waste company.

Next Meeting : 9th September 2025 – Tennis Pavilion